## Slide 1: Near Term Priorities
Sven Vahsen
May 28th, 2025

## Slide 2: Background
Sven will be away all of June (vacation)
  will check email intermittently,
  only respond to truly urgent issues (not technical discussions)
Want to make sure your highest priority tasks are clear and agreed on
Please each send me a weekly email at the end of each week, succinctly summarizing your progress towards these tasks
  One paragraph length is appropriate.
  Focus on clarity, omit extraneous detail
Suggest you continue your weekly meetings as before, if they are useful

## Slide 3: Shashank: highest priority (not all)
1. Visa (respond to emails promptly)
2. Debug FWD TPC
  Develop clear list of problems and next step to debug each
3. Gain expertise in TPC operation (less urgent since SuperKEKB is off) and focus on mastering the TPC data analysis (higher priority) to extract neutron spectra and directionality at a level comparable to previous TPC experts.
  Start with data from TPCs on top of Belle II
    Get data
    Make distribution of nuclear recoils from BEAST TPCs
For each event, fit track, calculate E==> obtain L, E,
Select nuclear recoils using L vs E
Plot theta vs phi
Can try to weight theta vs phi by energy
Do you see peaking in a specific direction, indicating a single background source?

## Slide 4: Qingyuan: highest priority (not all)
Work with Belle II experts to fix Geant4 "simulation problem"
  --> needed for new templates
  Affects simhit rate only in some detectors (e.g. ECL)
Finalize & demonstrate ECLTRG monitor (and then publish paper on performance)
  Update high-statistics templates
  Run the monitor on the 2024 data (archived PVs can be broadcast again as we did before, mimicking real-time operation).
  Develop a clear, quantitative metric to evaluate performance
    Chi^2 of sum-of-templates vs experiment?
    agreement with heuristic fit?
    agreement with BGNet?
Lead/organize others working on beam backgrounds to take over remaining critical tasks
  Are requests from SuperKEKB to study collimator replacements satisfied for now?
Separate question: What is happening with NAS server?